Additional Notes - 25th February 2019

Sprint Planning:
Check 19-02-25-planning.odt

Retrospective:
Check 19-02-25-retrospective.odt

Current problems:

1. NICE tests don’t actually submit to the table – they provide an error. Referencing something that doesn’t exist.
2. Will’s code doesn’t work because foreign key assumptions made are not what’s in the schema. So we’re going to discuss database changes today so that we all know going forward.

Bugs: / Suggestions:
- At the moment, only searches via last name, so when there are multiple surnames then it needs
- Add confirmation dialogue boxes to modification / deletion prompts
- NICE test not fully working with the database just yet
- Issues with IDs of patients?
  - We need to be able to set it up in such a way because patients are made by the GP, we need a way for that to transmit something to the patient so that they can fill in the rest of their information / the rest of their records
  - Going forward, we need to add a user story for patients to be able to add details of themselves to the system
  - Need a status where they’ve been added to the system but have a user ID and are on the system