18/02/2019 – Retrospective End of Sprint #1

What we did good?
Lots of good back-and-forth and iteration between us – agile, although a little off-structure at first, is working rather well

What we did bad and how we can improve in the next sprint?
- Allocation of tasks could’ve been better
- Setting a time before demonstration / end of sprint if we’re expecting to demonstrate to ensure that we have a build put together, ideally a JAR or something that we can just run. So we can avoid a repeat of what happened today!
  - Ideally, when we’re demonstrating, we don’t need an IDE!
- More disciplined with the allocation of tasks – don’t want any more people working on the same task concurrently!
- We should be using Slack a lot more!