Daily Scrum – 21/03/2019
So far this Sprint
Lucas – working on RD GUI, bug fixes
Will – Working on editable form fixes, sorted issues Lucas was having
Safouh – continued working on testing software
Elliot – Editable forms
Oliver – Web aspects, primarily backend
Nick – Graph functioning with dummy data
Matthew – GP prescription buttons

Today’s work
Lucas – working on buttons
Will – fixing editable forms, able to retrieve data from forms
Safouh – helping with bug fixes
Elliot – working with will on editable forms
Oliver – Continuing work on backend web
Nick – Continue with graphs, create methods to accept data
Matthew – GP prescription buttons

Difficulties
Nick – Waiting on completion of editable forms as data is required for graphs
Elliot/Will – Having to spend more time catching up with editable form fixes
Oliver – Working with the backend