# Daily Scrum – Thursday 28/02/19

What have people been working on?
- Ollie: Merging PRs, spike work allocated on Monday in a separate repo
- Matt: Decoupling database, awaiting QA and pull request
- Nick: Struggling with error relating to DB connection
- Lucas: Reformatting GUI code, and linking up the spam button
- Will: Finished referrals and moving onto the schema for editable forms
- Safouh: Software testing
- Elliot: (NICE test modification? Will check via Slack)
What are people working on?
- Altogether: We’re working through Matt’s new changes and merging them into the main codebase during Thursday’s (today’s) group session
- Ollie: Finished work today to report back on during Monday’s session, everything through QA by then also
- Matt: Decoupling for the NICE results, finish off the fetch/edit
- Nick: Submitting NICE results to the database
- Lucas: Making start on RD GUI, refactoring GUI code
- Will: Schema for editable forms, dumped DB schema for anybody to use
- Safouh: QA & software testing
- Elliot: Update on Slack
What difficulties are you currently facing?
- Nick: Difficulties accessing database from home but we should have a solution to that with the dumped SQL database
- Decoupling database needs PRing now